## Slide 1: Agile: Use it or Lose it. Don’t Abuse it!
A look at what I’ve seen in a lifetime of agile software development consulting.
So far.

## Slide 2: Abstract
Agile is great, except when it's not. Then it's terrible. And oh boy, have I seen some things...
In this talk I'll share the best, the worst, and the should-never-have-been parts of agile projects that I've seen over the years.
There'll be practical tips for you to take away to start improving your own projects too.
Are we still talking about agile in 2024? Yes, because we have to.

## Slide 3: About Me
Chris Gilbert
Consulting Director, Principal Consultant
17 years writing code
12 year practicing agile
10 years leading projects
8 years teaching agile

## Slide 4: What I mean by “agile”
Lots of different things.
We run Scrum-like projects and kanban projects, depending on the requirements.
All of them are real.
Not all of them have a happy ending.
Agile is an adjective, not a noun.
Most of these stories come from Scrum-like projects.

## Slide 5: Retrospective Prime Directive
"Regardless of what we discover, we understand and truly believe that everyone did the best job they could, given what they knew at the time, their skills and abilities, the resources available, and the situation at hand."
-Norm Kerth, Project Retrospectives: A Handbook for Team Review

## Slide 6: Case Study: Backlog Refinement
Problem
Established team had a new BA.
Good team, good BA.
BA wrote stories the way he was used to.
Backlog refinement sessions took an hour, and that might produce one story ready for estimation.
Time spent refining work isn’t time spent delivering work.
Solution
Prefinement sessions.
One senior dev + BA + PO.
Short circuited the feedback.
Stories then took around 10 minutes to get through refinement and estimation.
Notes: Introduced prefinement sessions. One senior dev who’d been on the team the longest and understood how they worked, plus the BA, plus the PO. Senior dev asked all the questions that they knew the other devs and QA’s would likely ask and then BA would iterate before bring to refinement. Time to get a story through refinement dropped from 1 hour to 10 minutes on average.
Not everyone should be doing prefinement sessions, but this team needed them. Over time, the BA learned how the rest of the team liked to ingest work, and they weren’t necessary anymore.

## Slide 7: Backlog Refinement
Not everyone should be doing prefinement sessions, but this team needed them.
Over time, the BA learned how the rest of the team liked to ingest work, and they weren’t necessary anymore.
When they were no longer adding value, they were dropped.

## Slide 8: Case Study: Planning Poker gone wrong
Problem
Team full of smart people.
10 ways to solve every problem.
Deep technical discussions happening during estimation sessions.
One story estimated per hour.
Unestimated backlog can’t be projected against.
Solution
Planning Poker with rules.
Read the story. Do not discuss.
Estimate.
If differences > 1, discuss and re-estimate
Otherwise take the bigger number and move on
Notes: If you and I think it’s a 5-point story, it’s a 5-point story. It doesn’t matter if we’re thinking about different implementations. We can work that out when we kick off the work.
Don’t waste time arguing over whether something’s a 1 or a 2, or a 2 or a 3. Take the higher number and move on with your lives. You’ll spend more time arguing about it than

## Slide 9: Planning Poker gone wrong
One alternative is no-estimates, but hard to get right.
Another is to make one person do all estimates, but you lose diversity of thought.
This approach to planning poker is now what I generally advocate for all teams that are doing it.
Notes: If you and I think it’s a 5-point story, it’s a 5-point story. It doesn’t matter if we’re thinking about different implementations. We can work that out when we kick off the work.
Don’t waste time arguing over whether something’s a 1 or a 2, or a 2 or a 3. Take the higher number and move on with your lives. You’ll spend more time arguing about it than

## Slide 10: Case Study: Magic story points
Problem
On paper, this team looked rock solid.
Steady velocity, which should have meant reliable projections.
Team was gaming the system.
1 hour meeting every Friday to adjust the story points to “make them fit”.
No solution. Just more problems.
Can’t accurately project future work.
Notes: Not the “no estimates” movement. That has merit, but it’s hard to get right, and there’s value in the estimates that many don’t realise.

## Slide 11: Magic story points
Estimations are valuable because they give you a velocity12.
Velocities are valuable because you can: Use them as a guide for future work commitments, and project delivery dates for future work.
None of that works if you’re gaming the system.
Same goes for over-estimating stories to give yourself more time to do work. Have an anchor.
Notes: If you and I think it’s a 5-point story, it’s a 5-point story. It doesn’t matter if we’re thinking about different implementations. We can work that out when we kick off the work.
Don’t waste time arguing over whether something’s a 1 or a 2, or a 2 or a 3. Take the higher number and move on with your lives. You’ll spend more time arguing about it than

## Slide 12: Case Study: Standardising for the sake of it
Problem
Large company with multiple teams wants to adopt agile practices.
  Data team
  Integrations team
  Power Platform team
  .NET team
Client wanted one process to rule them all.
Different teams, different projects, different problems, different personalities.
Solution
Go back to “what do you need?”.
  First “Standardisation”
  Then “Aggregated reporting”
  And finally, “When will the current thing be done, and how long will the next thing take?”
It doesn’t matter what columns the teams have on their boards, whether they’re using scrum or kanban or even waterfall. What matters is answering those two questions.
It doesn’t matter how each team gets them.
Notes: I’m often brought in to help companies with digital transformation.
Incidentally, a large part of my job is coming into a company, telling management what their devs have been saying for years, and then helping them implement it.
I’ve had a few clients push hard on standardising processes. One client had a data team, integrations team, Power Platform team, and a .NET team. Four teams, four different projects, four different problems, four different personality compositions. Client wanted one process. That’s not what’s important, and it doesn’t help.
What they actually needed was common outputs to aggregate reporting on, which basically came back to “when will the current thing be done, and how long will the next thing take?”. It doesn’t matter what columns the teams have on their boards, whether they’re using scrum or kanban or even waterfall. What matters is answering those two questions, so as long as the process gives you those answers, it doesn’t matter how each team gets them.
This has happened at two large companies, and one small one that was trying very hard to pretend that they were a large enterprise. Why anyone would want to do that is beyond me.

## Slide 13: Case Study: Dropping the right things
Problem
Client running a Scrum-like process.
Changing prioritised work on a near-daily basis.
Sprint Planning irrelevant two days into each sprint.
Backlog reprioritised two days after Backlog Refinement.
Solution
Lost sprints, went to kanban.
Dropped Sprint Planning.
Dropped Backlog Refinement.
If you’re not getting value out of something, it’s a waste of time.
Life’s too short to waste time on things that don’t add value.

## Slide 14: Case Study: Dropping the wrong things
Problem
“We’re under the pump; we need to cut back on meetings.”
- Many teams
Which is the first ceremony dropped when times get tough and deadlines near? Retro.
Which ceremony has the potential to make the greatest impact when times get tough? Retro.
Solution
Don’t abandon retro’s – make them work for you.
When the going gets tough, the tough have a retro and find ways to improve.

## Slide 15: Take-aways
There’s no one-size-fits-all.
Anyone who says differently is selling something.
Find what works for this team, on this project, at this time.
Software is never done, and neither is your process.
Continually question the value of everything.
Optimise first, abandon last.
Continually improve.

## Slide 16
Who’s got their own story?

## Slide 17
Questions?
Thanks.